| Priority | User story | MoSCoW | Story Point |
| --- | --- | --- | --- |
| 1 | As a researcher, I want to be able to login so that I can leave comments | Must | 6 |
| 2 | As a student, I want to be able to do the quizzes so that I can test my knowledge | Must | 3 |
| 3 | As a journalist, I want to be able to edit and create new cases so that other people can view them | Should | 5 |
| 4 | As a moderator, I want to be able to view changes so that the website can be regulated | Should | 2 |
| 5 | As an AI researcher, I want to see what AI was like 20 days ago compare to now so that I can learn from previous AI’s mistakes | Must | 0.5 |
| 6 | As a student. I want to be able to view images or links about the cases, so that I can learn about the cases in a different way | Should | 2 |
| 7 | As a general user, I want to be able to annotate an exhibit so that I can make notes to enhance their learning experience | should | 3 |
| 8 | As a general user, I want to be able to have a functioning website which is safe and efficient so that the user does not experience any website bugs or issues | Must | 5 |

Goal – By the end of sprint 1, our goal is to have a functioning offline website where you can view 10 different cases, 5 with just text and 5 with pictures and text and be able to do the quizzes about the cases.

Story 1 - As an AI researcher, I want to see what AI was like 20 days ago compare to now so that I can learn from previous AI’s mistakes

Story 2 - As a student, I want to be able to do the quizzes so that I can test my knowledge

Story 3 - As a general user, I want to be able to have a functioning website which is safe, ethical and efficient so that the user does not experience any website bugs or issues

Tasks to do

| Story 1 | Do cases 5-10 (text and quiz info) |  | Do 1-10 (pictures and links) | Basic Front end |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Story 2 | Have a basic quiz UI |  | Have a basic Quiz marking system |  |  |  |  |  |  |
| Story 3 | Write quiz tests |  | Write method by method tests | Make licensing documentation |  | Maske ethics documentation |  |  |  |